## Slide 1: K-12 LEARNING WEBSITE sprint 2
KidKnowGarden, an online learning website
tianyuh, Tianyu Hong
fanw1, Fan Wu, TEAM 334

## Slide 2: Background
Tianyu Hong (Feature Owner): Sudoku Game, UI Enhancement
Fan Wu: Contest enhancement, Deployment

## Slide 3: Original Goal
Multiplayer contest: Basic auto matching, Rules enhancement
Sudoku Game
UI construction
Add more questions to database

## Slide 4: Completed features
Multiplayer contest: Basic auto matching, Rules enhancement ✓
Sudoku Game ✓
UI construction ✓
Add more questions to database ×
++ Multiplayer contest: Robustness ✓
++ Basic Deployment ✓

## Slide 5: Progress and problems: Contests
Randomly generated question are often encounters with duplicates: SOLVED – store answered question in database
User matching scheme in contest: by grades.
Robustness: Accidentally disconnect from WebSocket, Leave during contest, Win/Loss judging scheme

## Slide 6: Progress and problems: Sudoku
Randomly generate a Sudoku Matrix each time: generate a random full-matrix Sudoku and then remove element in the matrix and make sure always a unique solution.
Give user one step hint.
Solve the problem when user input incorrect word.
Able to show the result by using the solve method in the backend.

## Slide 7: Progress and problems: Deployment
Handle python3 deployment on Ubuntu 16.04 on AWS EC2
Solved dependencies on redis, daphne and django-channels with asgi enabled
Run channels worker process and daphne process in background
Redirect domain name to current EC2 public ip

## Slide 8: Upcoming features
Different Levels for Sudoku
Add Category for all the question
Improve the UI for Contest

## Slide 9: Citation
https://gearheart.io/blog/creating-a-chat-with-django-channels/
http://channels.readthedocs.io/en/latest/deploying.html
http://www.cs.mcgill.ca/~aassaf9/python/algorithm_x.html